## Slide 1
PDLC APP · PDLC PLAYBOOK · PROCESS
6-Step Process
FRAME to ASSESS — six steps, six stage gates, one brief
The Product Development Life Cycle (PDLC) is an AI-native product operating model that enables teams to translate well-framed customer needs and problem statements into measurement outcomes through a standardized process, artifact, and platform. Every step ends at a stage gate that the Product Leader decides, evidenced by the matching sections of the Master Product Brief.
Version 2026-10-23
Notes: The PDLC 6-Step Process on one page, with the Enterprise Product Operating Model questions, DVQE, SAFe timing, Jira Align objects and Engineering ceremonies for each step.

## Slide 2
PDLC 6-STEP PROCESS · CANONICAL
Six steps, six gates, one brief
PDLC 6-Step Process CANONICAL · v2026-10-23
2
G1–G6 stage gates 1.1–6.4 brief sections
STEP 1 FRAME | STEP 2 DISCOVER | STEP 3 DESIGN | STEP 4 READY | STEP 5 LAUNCH | STEP 6 ASSESS
Problem | Research → PRFAQ → Customer Archetype | Solution Intent and Validation → Capability Map | Roadmap → Sizing → Story Breakdown | Agile → Test → Go/No-Go → Deploy | Measure → KPIs → Scale / Fix / Sunset
ENTERPRISE PRODUCT OPERATING MODEL Is the problem worth solving? DVQE · Validate Desirability, Viability, Quality & Executability | ENTERPRISE PRODUCT OPERATING MODEL Is there evidence of value? DVQE · Validate Desirability, Viability, Quality & Executability | ENTERPRISE PRODUCT OPERATING MODEL Should we fund and scale? (with READY; decided at G4) | ENTERPRISE PRODUCT OPERATING MODEL Should we fund and scale? | ENTERPRISE PRODUCT OPERATING MODEL Are we achieving intended outcomes? | ENTERPRISE PRODUCT OPERATING MODEL Are we realizing value over time, or pivoting?
WHAT HAPPENS ▪ Who–what–why + vision ▪ Business case ▪ Measurement plan ▪ Stakeholders + RAPID | WHAT HAPPENS ▪ Press release + quote ▪ External + internal FAQ ▪ Customer archetype ▪ Customer journey | WHAT HAPPENS ▪ Insight statements ▪ Solution intent + validation ▪ Capability map + boundaries ▪ AI evaluation (if app.) | WHAT HAPPENS ▪ Roadmap + feature estimates ▪ Arch & design sign-off ▪ Story breakdown ▪ Handoff to Jira / ADO | WHAT HAPPENS ▪ Legal & compliance review ▪ Agile delivery (2-wk) ▪ Testing + accessibility ▪ Go/No-Go → deploy | WHAT HAPPENS ▪ KPI tracking ▪ Drift / feedback / flywheel ▪ Post-launch eval (90d) ▪ Scale / fix / sunset
STAGE GATE G1 · Problem Approved | STAGE GATE G2 · PRFAQ Approved | STAGE GATE G3 · Build Ready | STAGE GATE G4 · Product Approved | STAGE GATE G5 · Ship Ready | STAGE GATE G6 · Scale or Sunset
PRODUCT BRIEF SECTION 1.1–1.6 | PRODUCT BRIEF SECTION 2.1–2.7 | PRODUCT BRIEF SECTION 3.1–3.5 | PRODUCT BRIEF SECTION 4.1–4.5 | PRODUCT BRIEF SECTION 5.0–5.5 | PRODUCT BRIEF SECTION 6.1–6.4
SAFe BAU TIMING Ongoing | SAFe BAU TIMING ≥ 9 wk out | SAFe BAU TIMING 8–6 wk out | SAFe BAU TIMING 7–2 wk out | SAFe BAU TIMING In-PI · End of PI | SAFe BAU TIMING Every 8–12 wk
JIRA ALIGN Initiative | JIRA ALIGN Initiative + PRFAQ link | JIRA ALIGN Capabilities (one per CAP) | JIRA ALIGN / AZURE DEVOPS Features → Stories | JIRA ALIGN / AZURE DEVOPS Stories | JIRA ALIGN / AZURE DEVOPS Initiative: Scale / Fix / Sunset
ENGINEERING CEREMONY Portfolio Intake Kanban | ENGINEERING CEREMONY Weekly Portfolio Intake | ENGINEERING CEREMONY Feature Refinement + Arch Review | ENGINEERING CEREMONY PO Estimation · Story Breakdown · UX | ENGINEERING CEREMONY PI Planning · Sprints · Standup · Review · Retro | ENGINEERING CEREMONY Inspect & Adapt + PI Retro
Enterprise Product Operating Model: the five key questions and DVQE come from the Enterprise Product Operating Model (Idea to Value) and sit on top of the unchanged six-step process. PDLC SLAs will be set after the pilot. Section ranges match PDLC_Product_Brief_Template_CANONICAL_v2026-10-23. · PDLC Playbook CANONICAL v2026-10-23

## Slide 3
ONE PROCESS
Six steps. Six gates. One brief that carries the evidence from FRAME to ASSESS.
Questions: pdlc.app/playbook