AI-NATIVE PDLC · COPILOT Harness Runbook Master Product Brief PDLC Playbook

| WHAT IT IS | Click-by-click steps to complete the Master Product Brief with Copilot in Word for the web, from setup to each stage gate. |
| --- | --- |
| GOVERNANCE | AI-assisted, human-governed. Copilot drafts and challenges but never decides: the product team verifies every fact, and the named approvers decide, sign and advance each gate. |
| VERSION | 2026-10-23 |
| HOW TO USE | Work Steps 1 to 5 in order with the brief open beside you. Tick each box as you go. |

THE PDLC PLAYBOOK

Seven files, one playbook

Everything Copilot needs is inside the Product Brief Harness. The other files support it and stay in sync with it.

| # | File | Use it for |
| --- | --- | --- |
| 1 | PDLC_6-Step_Process_CANONICAL_v2026-10-23.pptx | 6-Step Process. The one-page PDLC process: six steps from FRAME to ASSESS, six stage gates and the brief sections. |
| 2 | PDLC_RAPID_Framework_CANONICAL_v2026-10-23.pptx | RAPID Framework. The one-page RAPID matrix for all 33 brief sections, 6 gates and 13 roles. |
| 3 | PDLC_Product_Brief_Template_CANONICAL_v2026-10-23.docx | Product Brief Template. No harness. Fill the brief by hand, or share a clean copy for review. |
| 4 | PDLC_Product_Brief_Harness_CANONICAL_v2026-10-23.docx | Product Brief with harness. The working file. Start here, Prompts 1 to 3, review log and rules are all inside. |
| 5 | PDLC_Harness_Runbook_CANONICAL_v2026-10-23.docx | Runbook (Word). Click-by-click steps, gates and help. Print it or keep it beside the brief. |
| 6 | PDLC_Harness_Runbook_CANONICAL_v2026-10-23.pptx | Runbook (PowerPoint). The same run on slides, for team walkthroughs and training. |
| 7 | PDLC_Harness_Prompt_Book_CANONICAL_v2026-10-23.docx | Prompt Book. Every prompt and rule Copilot uses, one per page, for copying or review. |

The run at a glance

| Each prompt | Copy the prompt from the brief’s Start here (or the Prompt Book), paste it into Copilot, pick sources with “/”, press Enter, wait for the DONE line, then run the next one. |
| --- | --- |
| You need | Your own copy of the brief with harness, Project Identity completed, and three or four focused sources (or two Source Packs from Step 2). Fewer, better files beat a folder. |
| Copilot does | Prompts 1 and 2 draft every section (Author), one edit per section. Prompt 3 attacks the whole brief (Reviewer), reviews all six gates and logs every finding in Appendix C for you to close. |
| Stays human | Project Identity, verifying every fact, ticking gate checklists, signing, setting OUTCOME, accepting a gap, and entering items in Jira Align or ADO. |
| Copilot time | Measured 2026-10-19 with pasted sources: about 17 minutes for a full brief (Draft A about 7, Draft B about 5, Review about 5), 197 edits accepted in three Done clicks. Allow 60 to 90 minutes for your own review of the result. |

STEP 1  ·  ONCE PER BRIEF

Before you start

| 1 | ☐ | Open the PDLC Playbook in SharePoint. It is view only. |
| --- | --- | --- |
| 2 | ☐ | Select PDLC_Product_Brief_Harness_CANONICAL_v2026-10-23.docx › More (…) › Copy to › My files › Copy here. No Copy to? Download and upload it. |
| 3 | ☐ | Rename your copy PDLC_Product_Brief_[Product]_vYYYY-MM-DD and open it in Word for the web. |
| 4 | ☐ | Complete Project Identity yourself. Copilot reads it but never fills it. |
| 5 | ☐ | Select Review › Track Changes › For Everyone. Copilot cannot switch it on. |
| 6 | ☐ | Select Home › Copilot, or the round Copilot button at the lower right. |
| 7 | ☐ | Check the Copilot pane dropdown reads Allow editing, not Chat only. |
| 8 | ☐ | Gather three or four focused sources (Copilot Premium limit is four): strategy narrative, Zoom recap, research, email or Teams thread. Not a folder. |
| 9 | ☐ | Save them in your brief’s OneDrive folder and open each once so the Copilot “/” picker finds it. |

No sources yet? Build an Internal and an External Source Pack first (Step 2). Keep sources tight. Copilot re-reads every source on every turn; a short, specific file beats a long general one. Tip. Do not edit the brief while Copilot is working.

STEP 2  ·  ONLY IF YOU HAVE NO SOURCES

Build a Source Pack

If you don’t have four source files, use Copilot to create Source Packs as the foundational evidence for your brief. Copilot Chat gathers what already exists into two Word files: an Internal pack from internal work content and an External pack from the public web. Each counts as one of your four sources.

| 1 | ☐ | Go to m365.cloud.microsoft/chat and turn Work IQ on (or select the Work tab). |
| --- | --- | --- |
| 2 | ☐ | Paste Prompt A (brief, Step 2, or Prompt Book), fill the [ ] lines, type “/” to pick people, files or meetings, press Enter. |
| 3 | ☐ | Wait for INTERNAL SOURCE PACK DONE, then select Copy below the reply. |
| 4 | ☐ | In OneDrive: Create or upload › Word document. Paste; rename PDLC_Source_Pack_Internal_[Product]_vYYYY-MM-DD. |
| 5 | ☐ | Select New chat, turn Work IQ off (or Web tab), paste Prompt B, fill the [ ] lines, press Enter. |
| 6 | ☐ | Wait for EXTERNAL SOURCE PACK DONE; save as PDLC_Source_Pack_External_[Product]_vYYYY-MM-DD. |
| 7 | ☐ | Check both packs against the rules below, then open each once so the “/” picker finds it. |

Rules

| 1 | • | Real sources first. Use Source Packs only when nothing else exists. |
| --- | --- | --- |
| 2 | • | Two packs, two files. Never mix internal and external content. |
| 3 | • | External prompt, public terms only. Nothing confidential. |
| 4 | • | Spot-check. Open three links per pack; delete any bullet you cannot confirm. |
| 5 | • | No customer PII. Remove names, IDs, account or personal details. |
| 6 | • | Internal wins. When packs disagree, flag the conflict for the owner. |
| 7 | • | Gaps stay gaps. Send each [GAP] to its named owner; never guess. |

Prompts A and B are in the brief (Start here, Step 2) and in the Prompt Book.

STEP 3  ·  THREE PROMPTS, IN ORDER

Run the three prompts to complete your brief

Prompt 1 (Draft A) writes sections 1 to 3, FRAME through DESIGN, and stops if FRAME fails a five-line check. Prompt 2 (Draft B) writes sections 4 to 6, READY through ASSESS. Prompt 3 (Review) attacks the whole brief, writes the findings log and all six gate readouts. Each prompt page shows exactly what it completes.

| 1 | ☐ | In the brief’s Start here (or the Prompt Book), copy Prompt 1, everything inside the prompt box. |
| --- | --- | --- |
| 2 | ☐ | Click in Describe what you’d like to edit in the Copilot pane; paste (Ctrl+V or Cmd+V). |
| 3 | ☐ | On the SOURCES: line, replace each /[ ] with “/” and a picked source; delete unused ones. |
| 4 | ☐ | Press Enter. Leave the brief alone until Copilot replies. |
| 5 | ☐ | At DRAFT A DONE, read the five FRAME check lines; select Done. On FRAME CHECK FAILED, fix 1.1–1.6, rerun Prompt 1. |
| 6 | ☐ | If a reply ends NEXT: x.x, click in the Copilot box, type CONTINUE, press Enter. Repeat. |
| 7 | ☐ | Run Prompt 2, then Prompt 3 the same way, re-picking sources each time; wait for DRAFT B DONE, then REVIEW DONE. |
| 8 | ☐ | Check findings by severity and the six verdicts, then review with Step 4. Do not review between prompts. |

Important. Always click inside the Copilot box before typing CONTINUE. In testing, a CONTINUE typed while the brief had focus went into the Project Name field.

STEP 3  ·  WHAT EACH PROMPT COMPLETES

Prompt 1  ·  what this prompt completes

| PDLC steps | 1 · FRAME · 2 · DISCOVER · 3 · DESIGN |
| --- | --- |
| Copilot writes | Sections 1.1 to 3.5: FRAME 1.1–1.6 (WHO-WHAT-WHY to DVQE) · DISCOVER 2.1–2.7 (PRFAQ to DVQE) · DESIGN 3.1–3.5 (Insights to AI Evaluation) |
| Stage gates | None yet. G1, G2 and G3 are reviewed by Prompt 3. |
| How it runs | Author only. One edit per section. FRAME check after 1.6: five PASS / FAIL lines; two FAILs stop the draft. |
| Ends with | DRAFT A DONE, FRAME check lines, sections filled, GAPs by owner |

Prompt 2  ·  what this prompt completes

| PDLC steps | 4 · READY · 5 · LAUNCH · 6 · ASSESS |
| --- | --- |
| Copilot writes | Sections 4.1 to 6.4: READY 4.1–4.5 (Roadmap to Jira / ADO Handoff, plus Appendix A1–A6) · LAUNCH 5.0–5.5 (Legal & Compliance to Day-1 Enablement) · ASSESS 6.1–6.4 (KPIs to Scale / Fix / Sunset) |
| Stage gates | None yet. G4, G5 and G6 are reviewed by Prompt 3. |
| How it runs | Author only. One edit per section, one edit per Appendix A table. Stages not reached = [GAP: stage not reached · owner]. |
| Ends with | DRAFT B DONE, sections filled, GAPs by owner |

Prompt 3  ·  what this prompt completes

| PDLC steps | All six steps, FRAME to ASSESS, sections 1.1 to 6.4 |
| --- | --- |
| Copilot writes | C1 findings table (blocks of up to 20 rows per edit) · C2 readouts for G1 to G6 (one edit) · FIXABLE findings closed in place |
| Stage gates | G1 · Problem Approved · G2 · PRFAQ Approved · G3 · Build Ready · G4 · Product Approved · G5 · Ship Ready · G6 · Scale or Sunset |
| How it runs | Decide: Product Leader at every gate · Agree G1: Product VP + Product AVP + Finance + Research Lead · G2: Legal + Compliance + Research Lead · G3: Research Lead + Tech Lead + Agile Coach (+ Legal + Compliance when AI Risk Tier ≥ Assistive) · G4: Tech Lead + Agile Coach + Research Lead · G5: Tech Lead + Agile Coach + Legal + Compliance · G6: Product VP + Product AVP + BI Lead + Finance |
| Ends with | REVIEW DONE, findings by severity, FIXABLE closed, G1 to G6 verdicts, orphan count |

STEP 4  ·  AFTER PROMPT 3

Tidy up and review

Prompt 4, only if needed. In the Copilot pane: In the Adversarial Review Log right after Start here, move every finding written as a paragraph into its own row of the C1 findings table, and every gate readout written outside the C2 table into its gate's C2 row. Do not change anything else.

Check the edits

| 1 | ☐ | No invented facts. Every number, name, date and $ is in a source; else mark it [GAP]. |
| --- | --- | --- |
| 2 | ☐ | Every field cited. Each filled field ends with a source name in parentheses. |
| 3 | ☐ | Gaps, not guesses. Unknowns show as yellow [GAP: what · who]. Search [GAP with Ctrl+F. |
| 4 | ☐ | No solution in 1.1. WHO, WHAT and WHY describe the problem only. |
| 5 | ☐ | Protected content intact. No changes to headings, RAPID, gate tables, TO-DO boxes or Start here. |
| 6 | ☐ | Project Identity untouched. Only your own entries; no Copilot edits. |
| 7 | ☐ | Review log complete. A table row per finding and a readout for all six gates. |
| 8 | ☐ | Gate readout format. VERDICT, FATAL, STRUCTURAL, FIXABLE, STRONGEST PART and the rest. |
| 9 | ☐ | Adversarial catch. The Reviewer flagged at least one problem you had missed, including a cross-section contradiction or an explicit “none found”. |
| 10 | ☐ | FRAME check present. Draft A ended with five PASS / FAIL lines; any FAIL is reflected in the review log. |
| 11 | ☐ | Nothing signed. No boxes ticked, no sign-offs and no OUTCOME set by Copilot. |

STEP 5  ·  BEFORE EACH GATE

Close the loop

| 1 | ☐ | Search [GAP with Ctrl+F. Send each gap to the owner named in it. |
| --- | --- | --- |
| 2 | ☐ | In the review log, close or accept every Open FATAL and STRUCTURAL row before you book a gate. |
| 3 | ☐ | At each gate, use the green GATE TO-DO box: work BEFORE THE GATE, book the review, then AFTER APPROVAL. |
| 4 | ☐ | Jira Align: Initiative after G1, Capabilities after G3, Features and Stories after G4 (4.5). |
| 5 | ☐ | Accept or reject tracked changes (Review › Accept or Reject) once owners confirm. |

STEP 5  ·  WHO DECIDES AT EACH GATE

Gate decision rights and Jira Align / ADO

| Gate | Decide | Agree | After approval |
| --- | --- | --- | --- |
| G1 · Problem Approved | Product Leader | Product VP + Product AVP + Finance + Research Lead | Create the Jira Align Initiative (Epic, Portfolio); paste its ID into A1. |
| G2 · PRFAQ Approved | Product Leader | Legal + Compliance + Research Lead | Link the approved PRFAQ to the Initiative; update its State. |
| G3 · Build Ready | Product Leader | Research Lead + Tech Lead + Agile Coach (+ Legal + Compliance when AI Risk Tier ≥ Assistive) | Create one Capability per CAP row (3.3); paste IDs into 3.3 and A2. |
| G4 · Product Approved | Product Leader | Tech Lead + Agile Coach + Research Lead | Move first-PI Features to Ready / Accepted; sprint 1 Stories to the ADO backlog; freeze Appendix A. |
| G5 · Ship Ready | Product Leader | Tech Lead + Agile Coach + Legal + Compliance | Tag the ADO release; move Features to Done / Accepted; schedule the 30/60/90-day readings. |
| G6 · Scale or Sunset | Product Leader | Product VP + Product AVP + BI Lead + Finance | Set the Initiative state for Scale, Fix or Sunset. Fix loops back to FRAME. |

The full BEFORE THE GATE and AFTER APPROVAL checklists are in each green GATE TO-DO box in the brief.

HELP

If Copilot misbehaves

| # | What you see | What to do |
| --- | --- | --- |
| 1 | Copilot chats but edits nothing | Check the pane reads Allow editing and the brief is open from OneDrive or SharePoint. |
| 2 | The reply ends with NEXT: x.x | Click in the Copilot box, type CONTINUE, press Enter. Repeat until the DONE line. |
| 3 | Copilot says Word rejected its edits, or the word count stops moving | Finished edits are already saved. Reload the browser tab, open Copilot again in Allow editing. If sections were filled, paste: "CONTINUE from NEXT: x.x. Earlier sections are already filled; finish the remaining sections for this prompt from what is in this document, one edit per section." If nothing was written (Prompt 3 with Appendix C still empty), paste the whole prompt again. |
| 4 | FRAME CHECK FAILED | Fix 1.1 to 1.6 yourself (or improve the sources), then run Prompt 1 again. Delete any drafted text you want redrafted first. |
| 5 | Copilot makes many small edits instead of one per section | Let it finish. Then paste: "From here on, write each section in one edit and each table in one edit." |
| 6 | CONTINUE appeared inside the brief | Press Ctrl+Z until it is gone, click in the Copilot box, type CONTINUE again. |
| 7 | The “/” picker does not show a file | Open the file once, wait a minute, type “/” again. Or attach it with +. |
| 8 | A protected line or table changed | Reject that tracked change, then paste: "Undo your last change to [section]. Never change headings, RAPID tables, gate tables, TO-DO boxes or instruction text." |
| 9 | Copilot edited Project Identity | Reject those tracked changes and re-enter your own values. |
| 10 | A number or name with no source | Delete it and type [GAP: what · owner]. |
| 11 | AI ROLE or AI Risk Tier stated as fact | Add [ASSUMPTION · low] until the Tech Lead confirms. |
| 12 | The Reviewer is too polite | Paste: "Attack the strongest version. Name the mechanism. Check each metric measures the stated problem." |
| 13 | A gate shows PROCEED with no evidence | Treat it as a failed run. Ask Copilot to rerun that gate review with evidence for each line. |
| 14 | Findings or readouts written as paragraphs in the review log | Paste Prompt 4 (Step 4). |

COPILOT HARNESS

How Copilot works in the brief

Two Copilot roles, one document: the brief with harness. The Author drafts each section from your sources; the Adversarial Reviewer attacks it before the gate does. Copilot runs the Author in Prompts 1 and 2 and the Reviewer in Prompt 3 (Start here, Step 3).

| Brief: Start here, Prompts 1 to 3 | Prompt 1 drafts sections 1 to 3 and runs the FRAME check; Prompt 2 drafts sections 4 to 6; Prompt 3 attacks the whole brief and reviews all six gates. One edit per section. |
| --- | --- |
| Appendix C | Right after Start here. Copilot logs every finding (C1) and gate readout (C2); you close or accept each one. |
| Green TO-DO boxes | At every gate and in 3.3, 4.2 and 4.5. Your manual steps, including Jira Align and ADO. Copilot never ticks them. |

What it uses

| Built for | Copilot in Word for the web with Allow editing, using / references to files, emails and meetings. Copilot Chat builds the optional Source Packs (Start here, Step 2). |
| --- | --- |
| Not used | No Notebooks, agent builder or side logs. |
| Unchanged | Canonical brief content (fields, RAPID tables, gate checklists). The harness adds Start here, the to-do boxes, input tables where the master has none, and Appendices A to C. |
| Decision rights | The 39 RAPID tables under the headings are the master. Appendix B reproduces them on one page. |

AI-Native PDLC

PDLC Harness Runbook CANONICAL  ·  PDLC Playbook