AI-NATIVE PDLC Master Product Brief and Stage Gates Template

| THE PDLC | The Product Development Life Cycle (PDLC) is an AI-native product operating model that enables teams to translate well-framed customer needs and problem statements into measurement outcomes through a standardized process, artifact, and platform. The PDLC enables teams to improve prioritization, standardization, quality, and speed to market of new product releases. |
| --- | --- |
| VERSION | 2026-10-23 CANONICAL |
| COVERS | From FRAME to ASSESS, mapped to the PDLC 6-Step Process CANONICAL, the six stage gates (one per step) and the PDLC RAPID Framework CANONICAL. Part of the PDLC Playbook CANONICAL v2026-10-23. |
| HOW TO USE | Complete Project Identity, then work each section in order. Click any field and type over it; the placeholder clears as you type. Tick each box as you go. |

| ABOUT THIS ARTIFACT | This brief is the standardized artifact for new products, new experiences, or material redesigns. It is not intended for routine compliance, run-the-business updates, or technical maintenance — those follow lighter intake processes. |
| --- | --- |
| STRUCTURE | Six sections, one per PDLC step, FRAME to ASSESS. Each section ends with the stage-gate approval checklist for that step — G1 through G6, one formal gate per step. Every numbered sub-section (1.1–6.4) states the default RAPID role assignment for that deliverable across the 13 institutional roles (Product VP, Product AVP, Product Leader, Product Manager, Product Designer, Content Designer, BI Lead, Tech Lead, Agile Coach, Research Lead, Legal, Compliance, Finance). The product team completes Project Identity: click a shaded field and type, or pick from its list. Elsewhere, click any field and type; the placeholder clears as you type. Tick the boxes as you go. Print or share as PDF for review. |

RAPID Decision Model

Every deliverable in this brief has a named default owner. RAPID assigns one letter, per role, per deliverable — so decisions do not stall waiting on a consensus that was never going to happen.

| Letter | Meaning | Applied in this brief |
| --- | --- | --- |
| R · Recommend | Proposes the direction | The role expected to bring a point of view, not just raise a hand |
| A · Agree | Must formally sign off | Required signature — withholding Agreement blocks the decision |
| P · Perform | Does the hands-on work | Ex. builds a dashboard, writes code, conducts research, drafts content |
| I · Input | Consulted, not binding | Heard and considered — does not have to be satisfied to proceed |
| D · Decide | Makes the final call | Reserved for the Product Leader on every item and every gate in this brief |

Decision rights belong to the Product Leader on every item and every gate below — there are no split deciders. The role-by-role assignment for each of the 33 deliverables is summarized in the “RAPID for this section” table under each numbered heading. The full model is on one page in the PDLC RAPID Framework CANONICAL, part of the PDLC Playbook CANONICAL.

Project Identity

Completed by the product team member. Click each shaded field and type, or pick from its list.

| Project Name Brief, descriptive name | Click here and type the project name |
| --- | --- |
| Owner / Author Name, title, team | Click here and type name, title, team |
| Date / Version Aligned to the PDLC 6-Step Process CANONICAL and RAPID Framework CANONICAL v2026-10-23 | Click here and type version and date |
| Product Group Which of the 9 product groups, e.g. Digital Sales, Onboarding | Choose a product group |
| Project Type New Product · New Experience · Material Redesign · Cross-PG Initiative. Drives which sections apply | Choose a project type |
| Target Launch PI PI 26.3 · PI 26.4 · PI 27.1 · Beyond. Flag any blockers | Choose a target PI |
| AI Risk Tier Assistive and above trigger the AI Eval addendum (3.5) | Choose an AI risk tier |

Enterprise Product Operating Model

Five key questions from the Enterprise Product Operating Model (Idea to Value) anchor this brief. Each is answered in the step shown and decided at its gate. The six-step process is unchanged; these components are added to it.

| Step | Key question · brief sections | Decided at |
| --- | --- | --- |
| 1 · FRAME | 1 Is the problem worth solving? · 1.1–1.6 | G1 · Problem Approved |
| 2 · DISCOVER | 2 Is there evidence of value? · 2.1–2.7 | G2 · PRFAQ Approved |
| 3 · DESIGN 4 · READY | 3 Should we fund and scale? · 3.1–4.5 | G4 · Product Approved |
| 5 · LAUNCH | 4 Are we achieving intended outcomes? · 5.0–5.5 | G5 · Ship Ready |
| 6 · ASSESS | 5 Are we realizing value over time / pivoting? · 6.1–6.4 | G6 · Scale or Sunset |

DVQE  ·  Validate Desirability, Viability, Quality & Executability.  The Value Framework defines the evidence required to advance through each investment gate. Sections 1.6 and 2.7 record the evidence, its source and a verdict per dimension; G1 and G2 require it on their checklists.

SLAs.  PDLC target-state SLAs will be determined after the pilot, due to the time compression on the workshops and pilot. No section or gate in this brief carries a day count.

Sections and stage gates

Each section corresponds to one PDLC step and ends with that step’s gate checklist, matching the published PDLC 6-Step Process.

| Step | What’s Inside | Exit Gate |
| --- | --- | --- |
| 1 · FRAME | WHO–WHAT–WHY, vision, biz case, measurement, stakeholders + RAPID, DVQE | G1 · Problem Approved |
| 2 · DISCOVER | Press release, customer quote, FAQ, customer archetype, customer journey, DVQE | G2 · PRFAQ Approved |
| 3 · DESIGN | Insights → solution intent and validation → capabilities → boundaries → AI eval | G3 · Build Ready |
| 4 · READY | Feature estimation, architecture + design sign-off, story breakdown, handoff to Jira / ADO | G4 · Product Approved |
| 5 · LAUNCH | Legal & compliance review, agile delivery, testing + accessibility, Go/No-Go, deploy + rollback, day-1 enablement | G5 · Ship Ready |
| 6 · ASSESS | KPI tracking, drift / data flywheel, post-launch eval, scale / fix / sunset | G6 · Scale or Sunset |

STEP 1 FRAME Problem · Exit: G1 Problem Approved

Frame the problem before chasing solutions. WHO is the user, WHAT is the friction, WHY does it matter — plus the business case and measurement plan to back it up.

Jira Align: Initiative   ·   Engineering ceremony: Portfolio Intake Kanban   ·   SAFe cadence: Ongoing

1.1  WHO — WHAT — WHY

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | RI |

The foundational framework for problem definition. Be specific. Avoid solutions. The Research Lead will provide North Star workshop output, Journey Frameworks, Service Blueprints, knowledge-base articles and other resources in this section.

| WHO Specific user segment experiencing the pain | [Define the user segment — demographics, role, context, segment (ex. enterprise customers on a specific plans). Avoid "all customers."] |
| --- | --- |
| WHAT The specific friction or unmet need they face | [Describe the observable behavior or pain point. Quantify if possible. Today, [customers] have to [problem or opportunity] when [situation], which causes [why it is a problem]. Customers need a way to [need or desired solution].] |
| WHY Business and user impact of solving this | [Why does this matter? What behavior are we trying to influence, or what problem are we solving? Tie to OKRs and customer outcomes.] |
| AI ROLE Is AI core to the value, or supportive? | [Select: Core (won’t work without AI) · Supportive (AI accelerates a human-led flow) · None. If Core or Supportive, name the model capability — summarization, classification, retrieval, generation, agentic.] |

1.2  Product Vision

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI |  | RI | RI | RI | RI | RAPI | RI | RI | RI |  |
| NORTH-STAR OUTCOME |  |  |  |  | [One sentence describing what success looks like for the user.] |  |  |  |  |  |  |  |  |
| SCOPE |  |  |  |  | [What is in / out. Be explicit about boundaries to prevent scope creep. Conduct validation research to ensure the North Star vision solves the customer problem.] |  |  |  |  |  |  |  |  |
| SUCCESS CRITERIA |  |  |  |  | [3–5 measurable outcomes, including SUS or a customer survey. Must be testable post-launch.] |  |  |  |  |  |  |  |  |

1.3  Business Case

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager |  | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach |  | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI |  | RI | RI | RI | RI | RI |  | RI | RI | RI | RI |  |
| Element |  |  |  | Description |  |  |  |  |  | Your Input |  |  |  |  |
| Value Hypothesis |  |  |  | What value will this create? |  |  |  |  |  | [State the hypothesis] |  |  |  |  |
| ROI Estimate |  |  |  | Revenue, cost savings, customer impact |  |  |  |  |  | [$ amount or % impact, with assumptions] |  |  |  |  |
| Risk Profile |  |  |  | Top 3 risks: regulatory, market, technical, legal |  |  |  |  |  | [List risks and mitigation approach] |  |  |  |  |
| Total Addressable Market |  |  |  | Quantified user volume or business size |  |  |  |  |  | [# users / sessions / $ market size, with source] |  |  |  |  |
| Year-1 Financial Impact |  |  |  | Quantified revenue, cost savings, or customer impact |  |  |  |  |  | [$ amount with assumptions] |  |  |  |  |

1.4  Measurement Plan

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RI | RI | RI | RI | RI |

Defined upfront in FRAME, tracked through ASSESS. KPIs across four categories. Forces clarity before scope is locked — required to exit G1.

| Element | Description | Your Input |
| --- | --- | --- |
| User KPIs | Customer experience, satisfaction, adoption — what the user feels: CSAT, CXO and SUS | [Metric · baseline · target · measurement window] |
| Operational KPIs | Process efficiency, throughput, defect rate — how we run | [Metric · baseline · target · measurement window] |
| Business KPIs | Revenue, cost savings, retention — what shows up on the P&L | [Metric · baseline · target · measurement window] |
| Outcome KPIs | Lagging indicators of strategic intent — did we move the OKR? | [Metric · baseline · target · measurement window] |
| Single Success Metric | The one number that defines success for this product | [Metric name + baseline + target + window] |
| Sunset Criteria | When do we stop? Threshold + decision owner + review date | [Threshold + decision owner + review date] |

1.5  Stakeholder Map (RAPID)

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RI | RI | RI | RI |

Name decision rights before Discovery starts. Avoids the HiPPO trap and re-litigation downstream. These are the default institutional roles for this brief — name the individuals for this specific initiative below.

| Role | Default Decision Right (this brief) | Name for This Project |
| --- | --- | --- |
| Product Leader | Decide (RAID) — sole decider on every item and every gate | [Name] |
| Product VP | Agree (RAI) on 1.1–1.6, 2.2–2.4, 6.1–6.4, G1 and G6; Input on 2.1, 2.7 and at G2; no role 2.5–2.6 and 3.1–5.5 | [Name] |
| Product AVP | Agree (RAI) on 1.1–1.6, 2.1–2.4, 6.1–6.4, G1 and G6; Input on 2.7 and at G2; no role 2.5–2.6 and 3.1–5.5 | [Name] |
| Product Manager | Performs (RPI) 1.2–1.6, 2.3–2.4, 3.2–3.5 and the READY, LAUNCH and ASSESS sections; Input (RI) on 1.1, 2.1, 2.2, 2.5–2.7, 3.1, 5.2, 5.4 and 6.2; prepares every gate package | [Name] |
| Product Designer | Performs (RPI) 3.4 boundaries and 3.5 AI evaluation; Input (RI) on every DISCOVER section, 3.1–3.3 and the 5.2 accessibility test plan | [Name] |
| Content Designer | Performs (RPI) 3.4 boundaries, 3.5 AI evaluation and 5.5 day-1 enablement; Input (RI) on every DISCOVER section and 3.1–3.3 | [Name] |
| BI Lead | Performs (RPI) 1.4 measurement plan, 2.7 DVQE and 6.1–6.4; Input (RI) on 1.3 business case and 1.6 DVQE; Agree at G6 | [Name] |
| Tech Lead | Performs (RPI) 2.7 DVQE, solution intent and validation, capability map, boundaries, AI evaluation, backlog, delivery, test and deploy; Performs with Input (PI) on 1.6 DVQE; Agree at G3, G4 and G5 | [Name] |
| Agile Coach | Performs (RPI) every READY, LAUNCH and ASSESS section; Agree at G3, G4 and G5 | [Name] |
| Research Lead | Recommends, agrees and performs (RAPI) 1.1, 1.2, 2.2, 2.5–2.7, 3.1–3.3, 5.0 and 6.2; Agree (RAI) on 2.1, 2.3 and 2.4; Performs (RPI) 3.4, 3.5 and 6.3; Agree at G1, G2, G3 and G4 | [Name] |
| Legal | Performs (RPI) §5.0 Legal & Compliance Review; Agree at G2 and G5, and at G3 when AI Risk Tier ≥ Assistive. Reviews PRFAQ, external comms, contracts, and AI risk exposure | [Name] |
| Compliance | Performs (RPI) §5.0 Legal & Compliance Review; Agree at G2 and G5, and at G3 when AI Risk Tier ≥ Assistive. Reviews privacy law, sector regulations, WCAG accessibility evidence, and AI governance | [Name] |
| Finance | Agree (RAI) at G1 and G6 — business case and the Scale / Fix / Sunset decision; Input (RI) on FRAME, LAUNCH and ASSESS sections; no role in DISCOVER, DESIGN or READY | [Name] |

Decision rights should not shift from the model above unless a documented exception is approved by the Product Leader. Every role not named as Agree is Recommend + Input (RI), or RPI where it performs the work. Only the gate approvers hold an A.

1.6  DVQE — Desirability, Viability, Quality & Executability

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RI | PI | RI | RI | RI | RI | RI |

Validate Desirability, Viability, Quality & Executability. The Enterprise Value Framework defines the evidence required to advance through each investment gate. Record the evidence, its source and a verdict for each dimension — required to exit G1 (1.6) and re-scored with Discovery evidence to exit G2 (2.7).

| Element | Description | Your Input |
| --- | --- | --- |
| Desirability | Do customers and users want this? Problem evidence, research, demand signals | [Evidence · source · verdict Strong / Partial / Weak] |
| Viability | Does it make business sense? Business case, cost, revenue or savings, strategic fit | [Evidence · source · verdict Strong / Partial / Weak] |
| Quality | Can we deliver it to enterprise standards? Accessibility, compliance, risk exposure, experience bar | [Evidence · source · verdict Strong / Partial / Weak] |
| Executability | Can this team build and run it? Skills, technology, dependencies, timing | [Evidence · source · verdict Strong / Partial / Weak] |

| STAGE GATE G1 · PROBLEM APPROVED Confirms the problem is real, framed, sized — and worth solving. |  |
| --- | --- |
| GATE OWNER (DECIDE) Product Leader | APPROVERS (AGREE) Product VP + Product AVP + Finance + Research Lead |
| REQUIRED INPUTS FRAME sections 1.1 – 1.6 complete · Measurement plan drafted · DVQE scored | DECISION TYPE Advance to DISCOVER · Conditional · Hold / kill |

RAPID for this gate  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP |  | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach |  | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI |  | RAI | RAID | RPI | RI |  | RI | RI | RI | RI |  | RAPI | RI | RI | RAI |  |
| ✓ | APPROVAL CHECKLIST — every box must be checked before this gate advances |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 1 Cross-functional alignment confirmed Problem-only framing — no solutions yet. Product Manager + Tech Lead + Product Designer + BI Lead align that the problem is worth chasing. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 2 WHO–WHAT–WHY documented and signed off Each line specific and testable, aligned to core problems in the Service Blueprint and validated with customers — this solution solves the problem. Product VP and Product AVP have agreed in writing. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 3 Business case approved by Product VP + Product AVP + Finance Built by the Product Manager with the BI Lead. ROI estimate, year-1 impact, and risk profile reviewed and approved; Finance agrees. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 4 Measurement plan drafted KPIs named across user / operational / business / outcome categories, with BI Lead. Single success metric chosen. Sunset criteria defined. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 5 Stakeholder map and RAPID complete Product Leader confirmed as sole decider. Approvers (Product VP + AVP + Finance) and informers identified per the default 13-role RAPID model in 1.5. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 6 AI Risk Tier set None / Assistive / Decisional / Autonomous selected. Assistive, Decisional and Autonomous trigger the AI Evaluation addendum (Section 3.5) and the 3.4 AI fall-back behavior. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 7 Discovery owner identified and calendar held Named Product Manager owns DISCOVER; calendar blocks held for the Discovery workshops. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 8 Strategic anchor to OKR confirmed Initiative is mapped to a single company OKR with quantified expected contribution. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 9 DVQE evidence recorded (1.6) Desirability, Viability, Quality and Executability each have evidence, a source and a verdict. No dimension is unscored; any Weak verdict is explained and reflected in the gate outcome. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 10 Jira Align Initiative created · Portfolio Intake Kanban held The Initiative exists in Jira Align with this brief linked. The Engineering Portfolio Intake Kanban has reviewed it. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GATE OWNER SIGN-OFF Name: [name] Date: [date] |  |  |  |  |  | APPROVER SIGN-OFF Name: [name] Date: [date] |  |  |  |  | OUTCOME ☐ Approved — advance ☐ Conditional — revisit by [date] ☐ Hold / kill |  |  |  |  |

STEP 2 DISCOVER Research → PRFAQ → Customer Archetype · Exit: G2 PRFAQ Approved

Validate the problem with research. Write the launch story as if you are launching today. Build the customer archetype and journey before you talk about a solution.

Jira Align: Initiative + PRFAQ link   ·   Engineering ceremony: Weekly Portfolio Intake   ·   SAFe cadence: ≥ 9 weeks before the PI

2.1  Press Release (PRFAQ)

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RI | RAI | RAID | RI | RI | RI | RI | RI | RI | RAI | RI | RI | -- |

Write as if you are launching the product today. If the press release isn’t compelling, the product isn’t worth building. The Research Lead may provide templates for the PRFAQ.

| Heading Product name + one-sentence description (12 words max) | ["[Company] Launches X for Y…"] |
| --- | --- |
| Subheading Target customer + benefit they receive | ["Designed for [customer archetype] to [benefit]." Ensure alignment and connection to the problem statements in FRAME.] |
| Press Release Body 4–5 paragraphs in plain language | [Para 1: Dateline + announcement. Para 2: Why this matters now. Para 3: How it works. Para 4: Why customers care. Para 5: What’s next. Incorporate research insights and questions from research.] |

2.2  Customer Quote & Getting Started

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RI | RI |  | RI | RI | RI | RI | RAPI | RI | RI | -- |  |
| Customer Quote Plain language, no corporate-speak |  |  |  |  | ["…" — [First name], [demographic descriptor], [location]] |  |  |  |  |  |  |  |  |
| Getting Started How easy is it to begin? |  |  |  |  | [3 steps or fewer for the user] |  |  |  |  |  |  |  |  |
| Call to Action |  |  |  |  | [Where + how to access — web, app, phone] |  |  |  |  |  |  |  |  |

2.3  External FAQ

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RAI | RI | RI | -- |

5–7 plain-language Q&A: pricing, access, eligibility, support, privacy.

| Question | Answer |
| --- | --- |
| [How do I access this?] | [Plain-language answer] |
| [Is there a cost?] | [Plain-language answer] |
| [Who is eligible?] | [Plain-language answer] |
| [How is my data used?] | [Plain-language answer] |
| [What if I need help?] | [Plain-language answer] |

2.4  Internal FAQ — Required Fields

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RAI | RI | RI | -- |

Standardized so leadership reviews are consistent across initiatives. Required fields must be answered.

| Element | Description | Your Input |
| --- | --- | --- |
| Primary OKR alignment | Select one: Grow Digital Sales · Improve Digital Engagement · Lower Admin Costs | [Select primary OKR; quantify contribution] |
| Funding Status | Select one: Funded — in plan · Partially funded · Unfunded — seeking approval | [Select status; if not funded, name the gap] |
| Build / Buy / Partner | Select one: Build · Buy · Partner · Hybrid | [Select approach; one-line rationale] |
| Regulatory Exposure | Select one: High (regulated data or sector rules) · Medium (internal policy) · Low | [Select level; name approving entity] |
| Cross-PG Dependency | Select one: Single PG · 2–3 PGs · 4+ PGs · Enterprise-wide | [Select scope; list dependent PGs] |
| Sunset Trigger Defined? | Select one: Yes (specified) · No (needs to be defined) | [If yes, state metric threshold + decision owner] |

2.5  Customer Archetype

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | -- |

Build 1–3 customer archetypes per initiative — archetypes, not real individuals. Customer archetypes are not required to proceed to the next section. The Research Lead will provide existing or new content to define the customer archetype.

| Customer Archetype | [Customer or customer description] |
| --- | --- |
| Tagline | [One sentence capturing who they are] |
| Demographics | [Bullet demographics — age, location, income, tenure] |
| % of User Base | [Percentage with source] |
| Primary Channel | [Web, mobile, phone, in-person — channel mix] |
| Goals What they are trying to accomplish | [1. Functional · 2. Emotional · 3. Lifestyle / outcome] |
| Needs | [Functional + emotional needs to achieve their goals] |
| Pain Points | [Top 5 frictions in the current experience — specific, quantified where possible] |
| Tech Comfort | [Low / Med / High; device preferences] |
| Decision Triggers | [Life event, renewal season, recommendation, price change] |
| Quote Plain language | [Verbatim from research interview] |

2.6  Customer Journey

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | -- |

Map the customer’s experience across stages — front-stage (what they see/do/feel) and back-stage (systems, teams, handoffs). Default 6-stage model below; customize stage names for your journey. Customer journeys are not a requirement. The Research Lead will provide access to existing or new customer journeys, service blueprints, and other supporting information in this section.

|  | Awareness | Consideration | Compare | Decision | Purchase | Post-Purchase |
| --- | --- | --- | --- | --- | --- | --- |
| Customer Goal | […] | […] | […] | […] | […] | […] |
| Touchpoints | […] | […] | […] | […] | […] | […] |
| Customer Actions | […] | […] | […] | […] | […] | […] |
| Emotions | […] | […] | […] | […] | […] | […] |
| Pain Points | […] | […] | […] | […] | […] | […] |
| Opportunities | […] | […] | […] | […] | […] | […] |
| Back-Stage Systems | […] | […] | […] | […] | […] | […] |
| KPIs to Measure | […] | […] | […] | […] | […] | […] |

2.7  DVQE — Desirability, Viability, Quality & Executability

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RI | RI | RAID | RI | RI | RI | RPI | RPI | RI | RAPI | RI | RI | -- |

Validate Desirability, Viability, Quality & Executability. The Enterprise Value Framework defines the evidence required to advance through each investment gate. Record the evidence, its source and a verdict for each dimension — required to exit G1 (1.6) and re-scored with Discovery evidence to exit G2 (2.7).

| Element | Description | Your Input |
| --- | --- | --- |
| Desirability | Do customers and users want this? Problem evidence, research, demand signals | [Evidence · source · verdict Strong / Partial / Weak] |
| Viability | Does it make business sense? Business case, cost, revenue or savings, strategic fit | [Evidence · source · verdict Strong / Partial / Weak] |
| Quality | Can we deliver it to enterprise standards? Accessibility, compliance, risk exposure, experience bar | [Evidence · source · verdict Strong / Partial / Weak] |
| Executability | Can this team build and run it? Skills, technology, dependencies, timing | [Evidence · source · verdict Strong / Partial / Weak] |

| STAGE GATE G2 · PRFAQ APPROVED Confirms research, customer archetype, and launch story add up to a product worth designing. |  |
| --- | --- |
| GATE OWNER (DECIDE) Product Leader | APPROVERS (AGREE) Legal + Compliance + Research Lead |
| REQUIRED INPUTS DISCOVER sections 2.1 – 2.7 complete · 2 PRFAQ drafts reviewed · 3 customer archetypes built (non-requirement for stage gate approval) · DVQE re-scored · Legal has reviewed external comms | DECISION TYPE Advance to DESIGN · Conditional · Hold / kill |

RAPID for this gate  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP |  | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach |  | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RI |  | RI | RAID | RPI | RI |  | RI | RI | RI | RI |  | RAPI | RAI | RAI | -- |  |
| ✓ | APPROVAL CHECKLIST — every box must be checked before this gate advances |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 1 PRFAQ written, peer-reviewed, sponsor-approved Press release reads like a real launch. Product Leader would publish it. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 2 External FAQ covers the 5 must-answer questions Access, cost, eligibility, data use, support — answered in plain language a customer would understand. Legal has reviewed customer-facing claims. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 3 Internal FAQ required fields complete OKR alignment, funding, build/buy, regulatory exposure, cross-PG dependency, sunset trigger all selected. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 4 3 customer archetypes built from primary research Each customer archetype grounded in interview data, with the Research Lead. Goals, pains, behaviors, channels, quote. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 5 Customer journey mapped end-to-end All 6 default stages covered (or customized stages documented). Front-stage and back-stage. KPI per stage. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 6 Research evidence catalogued Interview notes, survey results, behavioral data filed in the team’s research repo. Insight statements ready for Section 3.1. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 7 PRFAQ + customer archetype + journey reviewed by design system partner (if applicable) For initiatives that touch customer-facing UX, the design system team has reviewed and given written input. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 8 DVQE re-scored with Discovery evidence (2.7) Each dimension re-scored against research, PRFAQ reviews and feasibility notes. Verdicts that changed since 1.6 are explained. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 9 PRFAQ linked to the Jira Align Initiative · Weekly Portfolio Intake held The approved PRFAQ is linked on the Initiative. The Engineering Weekly Portfolio Intake has reviewed it. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GATE OWNER SIGN-OFF Name: [name] Date: [date] |  |  |  |  |  | APPROVER SIGN-OFF Name: [name] Date: [date] |  |  |  |  | OUTCOME ☐ Approved — advance ☐ Conditional — revisit by [date] ☐ Hold / kill |  |  |  |  |

STEP 3 DESIGN Solution Intent and Validation → Capability Map · Exit: G3 Build Ready

Translate what we learned into what we’ll build at a conceptual level — before engineering writes a line of code. This is the bridge from research to engineering.

Jira Align: Capabilities (one per CAP)   ·   Engineering ceremony: Feature Refinement + Arch Review   ·   SAFe cadence: 8–6 weeks before the PI

3.1  Insight Statements

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | -- |

“As a [customer archetype], I learned that [observation], because [root cause].” 3–5 statements grounded directly in research. The Research Lead will provide essential content in this section and ensure alignment with content created in FRAME and DISCOVER, including templates for journeys and problem statements. Teams may have to build in time to conduct primary research; the Research Lead will provide estimates and SLAs for the methodology and the time to complete required research before proceeding to the next section and stage gate.

| ID | Insight |
| --- | --- |
| INS-01 | [As [customer archetype], I learned that … because …] |
| INS-02 | [As [customer archetype], I learned that … because …] |
| INS-03 | [As [customer archetype], I learned that … because …] |
| INS-04 | [As [customer archetype], I learned that … because …] |
| INS-05 | [As [customer archetype], I learned that … because …] |

3.2  Solution Intent and Validation

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI | RI | RI | RPI | RI | RAPI | RI | RI | -- |

Three-part conceptual solution — plain language, no tech specs.

| Solution Concept | [The big idea, in 1–2 sentences. Plain English. No jargon.] |
| --- | --- |
| Why It Works | [How this addresses the insights above — map directly to INS-01…05] |
| Opportunity | [Volume of users, ROI range, strategic fit — ties back to the business case] |

3.3  Capability Map

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI | RI | RI | RPI | RI | RAPI | RI | RI | -- |

List of capabilities the solution must enable — no implementation details. Each will become one or more Features in Jira Align.

| ID | Capability | What it enables | Linked Insight(s) |
| --- | --- | --- | --- |
| CAP-01 | [Capability name] | [What the user can do that they can’t today] | [INS-01, INS-03] |
| CAP-02 | [Capability name] | [What the user can do that they can’t today] | [INS-01, INS-03] |
| CAP-03 | [Capability name] | [What the user can do that they can’t today] | [INS-01, INS-03] |
| CAP-04 | [Capability name] | [What the user can do that they can’t today] | [INS-01, INS-03] |

3.4  Boundaries & Constraints

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RPI |  | RPI | RI | RPI | RI | RPI | RI | RI | -- |  |
| MUST HAVE |  |  |  |  | [Non-negotiable capabilities for MVP] |  |  |  |  |  |  |  |  |
| WON’T HAVE (this round) |  |  |  |  | [Explicitly excluded from MVP — prevents scope creep] |  |  |  |  |  |  |  |  |
| HARD CONSTRAINTS |  |  |  |  | [Regulatory deadlines, technical limits, capacity windows] |  |  |  |  |  |  |  |  |
| AI FALL-BACK BEHAVIOR AI risk tier ≥ Assistive |  |  |  |  | [Required when AI Risk Tier is Assistive, Decisional, or Autonomous. What the product does when the model fails, is low-confidence, or is unavailable.] |  |  |  |  |  |  |  |  |

3.5  AI Evaluation  (Conditional)

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RPI | RPI | RI | RPI | RI | RPI | RI | RI | -- |

Complete this section only when the AI Risk Tier (from Project Identity) is Assistive, Decisional, or Autonomous. AI-native products fail in patterns traditional products do not — silent quality degradation, drift, hallucination, and shifting user trust. Sections below force the team to design for those failure modes before shipping.

AI Role Definition

| Use Cases | [List 1–3 specific AI use cases — e.g. "summarize ticket history," "recommend best-fit plan," "auto-draft appeal."] |
| --- | --- |
| Human-in-loop checkpoints | [List each checkpoint with the human role responsible] |
| User transparency | [Disclosure language; consent flow; opt-out + route-to-human] |
| Failure & complaint path | [How users report errors; triage; response time for human review] |

Model & Data Strategy

| Element | Description | Your Input |
| --- | --- | --- |
| Model Pattern | Single LLM · Orchestrator · Agentic · Classical ML · Hybrid | [Pattern + rationale] |
| Model Provider(s) | Primary + backup. Why this passed procurement and security review. | [Primary + backup model] |
| Data Sources | Each source + access path. PII and sensitive-data handling. Data steward name. | [List sources] |
| Retrieval & Context | Vector DB, embedding model, freshness target | [Vector store + embedding + freshness — or N/A and why] |
| Unit Cost | Expected $ per request and per customer per month, plus target gross margin | [$ per req · $ per customer/mo · target margin] |
| Privacy & Compliance | GDPR / CCPA, sector regulations, EU AI Act category | [Frameworks + named approving entity] |

Evaluation & Guardrails

The layer that is easiest to skip and most expensive to add later.

| ID | Metric |  | Target / Threshold | Measurement Method |  |
| --- | --- | --- | --- | --- | --- |
| QM-01 | [e.g. Plan recommendation precision @5] |  | [≥ 0.85, baseline 0.72] | [Weekly eval set of 200 labeled examples] |  |
| QM-02 | [Metric name] |  | [Target] | [How measured] |  |
| QM-03 | [Metric name] |  | [Target] | [How measured] |  |
| QM-04 | [Metric name] |  | [Target] | [How measured] |  |
| QM-05 | [Metric name] |  | [Target] | [How measured] |  |
| INPUT GUARDRAILS |  | [Blocked / sanitized / rate-limited inputs — PII detection, prompt injection defense, off-topic rejection] |  |  |
| OUTPUT GUARDRAILS |  | [Filtered / edited / escalated outputs — hallucination check, toxicity filter, fact-grounding requirement] |  |  |
| HUMAN-IN-LOOP TRIGGERS |  | [Conditions that route to human — low confidence, regulated content, high-dollar impact, complaint] |  |  |
| Drift threshold |  | [e.g. 10% relative drop in QM-01 over a 7-day window triggers review] |  |  |
| Observability stack |  | [Tooling — Datadog, Arize, custom — + dashboard owner] |  |  |
| Kill switch |  | [Conditions to disable + operator who can pull it] |  |  |

Data Flywheel & Learning Loop

| Element | Description | Your Input |
| --- | --- | --- |
| Signal capture | What user interactions become training / eval data | [List interactions captured — accept/reject, edits, downstream conversion, complaint] |
| Feedback design | How users correct the AI | [Explicit feedback UX + implicit signals] |
| Labeling pipeline | How signals become labeled training data | [Auto-labeling rules + human sample + tool + steward] |
| Retraining cadence | How often and on what trigger | [Cadence + drift trigger + budget per cycle] |
| Compounding KPI | The single metric that proves the flywheel works | [Metric that should improve quarter over quarter] |
| Data governance | Consent, retention, deletion, audit | [Consent path + retention window + deletion + audit log] |

| STAGE GATE G3 · BUILD READY Confirms the solution is approved, scoped, and prioritized. Engineering can pick it up. |  |
| --- | --- |
| GATE OWNER (DECIDE) Product Leader | APPROVERS (AGREE) Research Lead + Tech Lead + Agile Coach (+ Legal + Compliance when AI Risk Tier ≥ Assistive) |
| REQUIRED INPUTS DESIGN sections 3.1 – 3.5 complete · Prototype concept-tested · Solution Intent, Validation, Capability Map and Boundaries reviewed · Legal reviewed AI risk exposure (if applicable) | DECISION TYPE Advance to READY · Conditional · Hold / kill |

RAPID for this gate  →  R Recommend   A Agree   P Perform   I Input   D Decide      · * Legal and Compliance agree only when AI Risk Tier ≥ Assistive

| Product VP |  | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach |  | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- |  | -- | RAID | RPI | RI |  | RI | RI | RAI | RAI |  | RAPI | RAI* | RAI* | -- |  |
| ✓ | APPROVAL CHECKLIST — every box must be checked before this gate advances |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 1 Insight statements (INS-01…05) grounded in research Each insight cites the customer archetype, observation, and root cause. Not opinion-based. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 2 Solution intent and validation approved by sponsor and engineering Solution concept · why it works · opportunity reviewed and signed off by the Tech Lead. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 3 Capability map complete and traced to insights Each CAP-XX maps to one or more INS-XX. No orphan capabilities. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 4 Boundaries explicit — must-have, won’t-have, hard constraints MVP scope locked. Won’t-have list documented to prevent scope creep mid-build. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 5 Prototype concept-tested with users Tested with customers representing the customer archetype, with Product Designer. Findings documented. Solution adjusted or accepted with rationale. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 6 Prioritization done (RICE or equivalent) Capabilities ranked by reach × impact × confidence / effort. Top capabilities funded; deferred capabilities logged. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 7 AI Evaluation addendum complete (if applicable) Required when AI Risk Tier ≥ Assistive. Role, model & data, evaluation & guardrails, and data flywheel all filled in. Legal, Compliance, and Security have reviewed. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 8 Capabilities created in Jira Align (one per CAP) · Feature Refinement + Arch Review held Every CAP from 3.3 is a Capability under the Initiative. Feature stubs scaffolded; architecture wiki page started with the Tech Lead. The Engineering Feature Refinement and Architecture Review ceremonies have run. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 9 Measurement plan refined with instrumentation owner KPIs from Section 1.4 mapped to specific telemetry, with BI Lead. Eng owner named for instrumentation work. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GATE OWNER SIGN-OFF Name: [name] Date: [date] |  |  |  |  |  | APPROVER SIGN-OFF Name: [name] Date: [date] |  |  |  |  | OUTCOME ☐ Approved — advance ☐ Conditional — revisit by [date] ☐ Hold / kill |  |  |  |  |

STEP 4 READY Roadmap → Sizing → Story Breakdown · Exit: G4 Product Approved

Where this ends and Jira / ADO begin. Once Build Ready is signed, technical detail lives in Jira Align (Capabilities, Features) and Azure DevOps (Epics, User Stories, Tasks). Feature estimation, architecture and design sign-off, and story breakdown happen here.

Jira Align: Features → Stories (Jira Align / Azure DevOps)   ·   Engineering ceremony: PO Estimation · Story Breakdown · UX   ·   SAFe cadence: 7–2 weeks before the PI

4.1  Roadmap Definitions

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader |  | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID |  | RPI | RI | RI | RI | RI | RPI | RI | RI | RI | -- |  |
| Term |  |  | Definition |  |  |  |  |  |  |  |  |  |  |
| Now |  |  | Currently in active delivery this PI (8–12 weeks). Funded, scoped, in sprint. |  |  |  |  |  |  |  |  |  |  |
| Next |  |  | Committed for the following PI. Solution Intent and Validation (3.2) approved; Capabilities defined; not yet in sprint. |  |  |  |  |  |  |  |  |  |  |
| Later |  |  | Identified opportunities aligned to OKRs, awaiting prioritization. FRAME (1.1–1.6) drafted, business case in review. |  |  |  |  |  |  |  |  |  |  |
| Parking Lot |  |  | Ideas captured but not prioritized. No FRAME yet. Re-evaluated each PI Planning. |  |  |  |  |  |  |  |  |  |  |

4.2  Roadmap Template

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager |  | Product Designer | Content Designer | BI Lead |  | Tech Lead | Agile Coach | Research Lead |  | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI |  | RI | RI | RI |  | RI | RPI | RI |  | RI | RI | -- |  |
| Now (PI 26.X) |  |  |  | Next (PI 26.X+1) |  |  |  | Later (PI 26.X+2) |  |  |  | Parking Lot |  |  |  |
| [Initiative + OKR + status] |  |  |  | [Initiative + OKR + status] |  |  |  | [Initiative + OKR + status] |  |  |  | [Initiative + intake date] |  |  |  |

4.3  Backlog Hierarchy

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader |  | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID |  | RPI | RI | RI | RI | RPI | RPI | RI | RI | RI | -- |  |
| Level |  |  | Definition + System of Record |  |  |  |  |  |  |  |  |  |  |
| Initiative |  |  | Strategic theme tied to OKR. G1 Problem Approved required. Lives in Jira Align Strategic Themes. |  |  |  |  |  |  |  |  |  |  |
| Capability |  |  | From the Capability Map (Section 3.3). Cross-team, persists across PIs. Lives in Jira Align Capability. |  |  |  |  |  |  |  |  |  |  |
| Feature |  |  | Delivers a single capability within one PI. Has acceptance criteria. Lives in Jira Align Feature. |  |  |  |  |  |  |  |  |  |  |
| Epic |  |  | Group of related stories within a Feature. Lives in ADO Epic. |  |  |  |  |  |  |  |  |  |  |
| User Story |  |  | As-a / I-want / So-that. Has Given/When/Then acceptance criteria. INVEST. Lives in ADO User Story. |  |  |  |  |  |  |  |  |  |  |
| Task |  |  | Engineering work to deliver a story (incl. NFR tasks). Lives in ADO Task. |  |  |  |  |  |  |  |  |  |  |

4.4  Backlog Hygiene Standards

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI | RI | RI | RI | RPI | RI | RI | RI | -- |

☐  Top 2 sprints’ worth of stories are refined (estimated, AC written, dependencies flagged).

☐  Every Feature traces back to a Capability (CAP-XX) and an Initiative.

☐  Every Story uses INVEST + Given/When/Then format.

☐  NFRs are tracked as Tasks tagged with NFR category (perf, security, a11y, scalability, reliability, compliance, observability).

☐  Backlog reviewed and groomed weekly.

4.5  Handoff to Jira / ADO

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI |  | RI | RI | RPI | RPI | RI | RI | RI | -- |  |
| Now (PI 26.X) |  |  |  |  | Next (PI 26.X+1) |  |  |  |  |  |  |  |  |
| Capability (CAP-XX) |  |  |  |  | → Jira Align Capability |  |  |  |  |  |  |  |  |
| Solution Concept |  |  |  |  | → Jira Align Feature description |  |  |  |  |  |  |  |  |
| Functional requirements |  |  |  |  | → ADO User Stories under each Feature — with Given/When/Then acceptance criteria |  |  |  |  |  |  |  |  |
| Non-functional requirements |  |  |  |  | → ADO Tasks tagged NFR (perf, security, a11y, scalability, compliance, observability) |  |  |  |  |  |  |  |  |
| Architecture / data model |  |  |  |  | → ADO architecture wiki + Confluence design docs |  |  |  |  |  |  |  |  |

| STAGE GATE G4 · PRODUCT APPROVED Confirms the roadmap, sizing, and story breakdown are approved — architecture and design have signed off, and engineering can commit stories to a sprint. |  |
| --- | --- |
| GATE OWNER (DECIDE) Product Leader | APPROVERS (AGREE) Tech Lead + Agile Coach + Research Lead |
| REQUIRED INPUTS READY sections 4.1 – 4.5 complete · Stories sized and INVEST-checked · Architecture + design sign-off obtained | DECISION TYPE Advance to LAUNCH · Conditional advance (rework backlog) · Hold for resizing |

RAPID for this gate  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP |  | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach |  | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- |  | -- | RAID | RPI | RI |  | RI | RI | RAI | RAI |  | RAI | RI | RI | -- |  |
| ✓ | APPROVAL CHECKLIST — every box must be checked before this gate advances |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 1 Definition of Ready met for every Story Each ADO User Story has Given/When/Then acceptance criteria, is sized, and is free of open dependencies. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 2 INVEST + acceptance criteria on every story Backlog hygiene audit complete. No stories enter sprint planning without acceptance criteria or test coverage. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 3 Architecture and design sign-off obtained Solution Intent and Validation (3.2) reflected in the technical design. Architecture review board and Tech Lead have signed off. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 4 Feature estimation complete T-shirt or story-point sizing done for every Feature in the roadmap window (Now / Next). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 5 Features and Stories in Jira Align / Azure DevOps · PO Estimation, Story Breakdown and UX sessions held Features sit under their Capabilities in Jira Align; Stories sit under Features in Azure DevOps. The Engineering PO Estimation, Story Breakdown and UX ceremonies have run. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GATE OWNER SIGN-OFF Name: [name] Date: [date] |  |  |  |  |  | APPROVER SIGN-OFF Name: [name] Date: [date] |  |  |  |  | OUTCOME ☐ Approved — advance ☐ Conditional — revisit by [date] ☐ Hold / kill |  |  |  |  |

STEP 5 LAUNCH Agile → Test → Go/No-Go → Deploy · Exit: G5 Ship Ready

Where the work meets users. Legal & compliance sign-off happens first, then agile delivery in 2-week sprints, rigorous testing including accessibility, a Go/No-Go decision with clear criteria, controlled deploy with rollback ready, and day-1 enablement.

Jira Align: Stories (Azure DevOps)   ·   Engineering ceremony: PI Planning · Sprints · Standup · Review · Retro   ·   SAFe cadence: In the PI · end of PI

5.0  Legal & Compliance Review

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI | RI | RI | RI | RPI | RAPI | RPI | RPI | RI |

Legal and Compliance run their reviews before Go/No-Go, not after. Evidence filed here becomes part of the G5 packet. Sections 3.5 (AI Eval) and 5.2 (Accessibility) feed directly into this review.

| Element | Description | Your Input |
| --- | --- | --- |
| Regulatory Frameworks in Scope | GDPR / CCPA · Sector regulations · ADA / DOJ Title II · EU AI Act · Others | [List frameworks; name the primary approving entity for each] |
| Privacy Assessment | PIA / DPIA status, data flows, PII and sensitive-data handling | [Complete · In progress · N/A. Name Data Steward + attach PIA link.] |
| Accessibility Evidence | WCAG 2.2 AA test results filed with Compliance | [Automated scan · manual audit · assistive-tech test results. Owner: Product Designer.] |
| Contracts & Vendor Review | New vendors, DPAs, model providers, data-sharing agreements | [List new agreements; Procurement + Legal sign-off status] |
| Customer-facing Copy Review | Marketing, PRFAQ, in-product copy, FAQs | [Content Designer draft → Legal review → sign-off date] |
| AI Governance (if AI Risk Tier ≥ Assistive) | AI use disclosure, human-in-loop, model cards, drift monitoring | [Model card link · disclosure copy · guardrail evidence · kill switch operator] |
| Complaint & Escalation Path | How customers raise concerns; response time for legal / compliance triage | [Complaint channel · response time · owner] |
| Documented Risk Acceptances | Any known residual risks accepted by leadership | [Risk · owner · expiration · mitigation plan] |

5.1  Agile Delivery (2-week sprints)

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI |

Standard 2-week sprint cadence with planning, daily standup, review, and retro. Capacity tracked, scope locked at sprint start, stretch goals optional. Backlog from READY feeds directly into sprint planning.

5.2  Test Plan + Accessibility

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI |

Test plan covers functional, integration, performance, security, and accessibility (WCAG AA). Accessibility review is required before Go/No-Go. Automated test coverage targets defined per project type. Compliance receives WCAG evidence for the §5.0 packet.

5.3  Go / No-Go Criteria

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI |

Pre-defined criteria for shipping: all P0 bugs resolved, test pass rate ≥ target, accessibility cleared, observability instrumented, rollback plan rehearsed, §5.0 Legal & Compliance sign-off attached. Product Leader decides Go or No-Go.

5.4  Deploy + Rollback

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI |

Phased deploy (canary → 10% → 50% → 100%) with predefined rollback triggers tied to KPIs and error budgets. On-call paged for the first 48 hours. Rollback is non-negotiable if KPIs breach thresholds.

5.5  Day-1 Enablement

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- | -- | RAID | RPI | RI | RPI | RI | RI | RPI | RI | RI | RI | RI |

Support, operations, and stakeholders ready before launch: runbooks, FAQs, training, and comms. Day-1 dashboard live with the KPIs from Section 1.4. First retro scheduled within 30 days post-launch.

| STAGE GATE G5 · SHIP READY Confirms the product is built, tested, accessible, legally cleared, and meets acceptance criteria + Definition of Done — ready to ship to production. |  |
| --- | --- |
| GATE OWNER (DECIDE) Product Leader | APPROVERS (AGREE) Tech Lead + Agile Coach + Legal + Compliance |
| REQUIRED INPUTS LAUNCH sections 5.0 – 5.5 complete · all P0 bugs resolved · accessibility cleared · rollback rehearsed · §5.0 Legal & Compliance packet filed | DECISION TYPE Ship · Conditional ship (limited release / canary) · Hold for fixes |

RAPID for this gate  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP |  | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach |  | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| -- |  | -- | RAID | RPI | RI |  | RI | RI | RAI | RAI |  | RI | RAI | RAI | -- |  |
| ✓ | APPROVAL CHECKLIST — every box must be checked before this gate advances |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 1 Legal & Compliance packet (§5.0) filed Regulatory frameworks in scope, PIA/DPIA, WCAG evidence, contracts, customer-facing copy review, and AI governance artifacts all attached. Legal + Compliance signed. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 2 All test plans (5.2) executed and passing Functional, integration, performance, security, and accessibility (WCAG AA) tests all green. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 3 Accessibility (WCAG 2.2 AA) verified Required for all customer-facing surfaces. DOJ Title II deadline is April 2027. Documented test results filed with Compliance. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 4 Security review complete Threat model, penetration testing for high-risk surfaces, secrets management reviewed. InfoSec sign-off. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 5 Performance NFRs met P95 latency, throughput, error rate within targets defined in 3.4 Hard Constraints. Load test results documented. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 6 Observability instrumented Metrics, logs, traces emitting. Dashboards live. On-call runbook published. Alert thresholds set per measurement plan. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 7 AI guardrails live (if applicable) Input + output guardrails enforced. Drift monitoring on. Kill switch documented and tested. Required when AI Risk Tier ≥ Assistive. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 8 Measurement instrumentation live All KPIs from Section 1.4 emitting telemetry, with BI Lead. Baseline captured. Pre-launch dashboard reviewed by sponsor. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 9 Comms and enablement ready Customer-facing copy reviewed by Legal + Content Designer. Internal enablement (sales, support, ops) trained and signed off. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 10 Go / No-Go criteria (5.3) reviewed and met Pre-defined criteria for shipping confirmed. Product Leader approves Go decision. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 11 Stories in Azure DevOps · PI Planning, Sprints, Standup, Review and Retro running Committed Stories are in the PI plan. The Engineering PI Planning, Sprint, Standup, Review and Retro ceremonies are running on cadence. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GATE OWNER SIGN-OFF Name: [name] Date: [date] |  |  |  |  |  | APPROVER SIGN-OFF Name: [name] Date: [date] |  |  |  |  | OUTCOME ☐ Approved — advance ☐ Conditional — revisit by [date] ☐ Hold / kill |  |  |  |  |

STEP 6 ASSESS Measure → KPIs → Scale / Fix / Sunset · Exit: G6 Scale or Sunset

Where compounding advantage comes from. Activate the measurement plan, watch the KPIs, and feed learnings back into the next FRAME — or sunset gracefully if the product doesn’t earn its keep.

Jira Align: Initiative: Scale / Fix / Sunset   ·   Engineering ceremony: Inspect & Adapt + PI Retro   ·   SAFe cadence: Every 8–12 weeks

6.1  KPI Tracking — activate the measurement plan

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RPI | RI | RI | RI | RI |

Pull the KPIs defined in Section 1.4 forward. Add baseline, current, and trend. Owner accountable for monthly review.

| Category | KPI | Baseline | Target | Current | Owner |
| --- | --- | --- | --- | --- | --- |
| User | [Metric] | [Value] | [Value] | [Value] | [Name] |
| Operational | [Metric] | [Value] | [Value] | [Value] | [Name] |
| Business | [Metric] | [Value] | [Value] | [Value] | [Name] |
| Outcome | [Metric] | [Value] | [Value] | [Value] | [Name] |

6.2  Drift, Feedback Loop & Data Flywheel

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RI | RI | RI | RPI | RPI | RPI | RAPI | RI | RI | RI |

Continuous discipline — track drift, capture corrections, retrain on cadence. Same applies to AI and non-AI products: signals → labels → improvements → retest.

| Element | Description | Your Input |
| --- | --- | --- |
| Drift Watch | What triggers re-evaluation | [e.g. 10% relative drop in single success metric over 7 days] |
| Feedback Capture | How users tell us we’re wrong | [In-product feedback UX + complaint path + sample of session recordings] |
| Insight Reuse | Where learnings are catalogued for future Discovery | [Research repo / Dovetail / shared insight library] |
| Retraining / Iteration cadence | How often and on what trigger | [Monthly · quarterly · event-driven] |
| Compounding KPI | The single metric that proves the loop works | [Improves quarter over quarter] |
| Kill switch / Sunset trigger | Conditions to disable or sunset (from Sec 1.4) | [Threshold + decision owner + review date] |

6.3  Post-Launch Evaluation (90-Day)

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RPI | RPI | RI | RI | RI |

90 days after launch. Audit whether the product met intent — yes/no with evidence. The Scale / Fix / Sunset decision itself is made in Section 6.4.

| Did we meet the success metric? | [Yes / No, with evidence — current vs. target. From Section 1.4 single success metric.] |
| --- | --- |
| Did we move the OKR? | [Yes / No, with evidence — quantified contribution. From Section 2.4 primary OKR alignment.] |
| What did we learn about the customer archetype? | [3 insights that change our model of the user. Feeds future Discovery.] |
| What broke that we didn’t predict? | [Defects, complaints, unintended consequences. Required for institutional learning.] |

6.4  Scale / Fix / Sunset

RAPID for this section  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compli- ance | Finance |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RPI | RI | RI | RI | RI |

Based on the 90-day evaluation in 6.3, decide the product’s fate. This is not optional — every product exits ASSESS through one of these three doors, and the Product Leader logs the decision below.

| Decision | Trigger | Owner (Decide / Recommend) | Next Step |
| --- | --- | --- | --- |
| Scale | Success metric met or exceeded; OKR contribution confirmed | Product Leader decides · Product Manager recommends | Roll out to the next Product Group / cohort; carry KPIs forward; open a lightweight FRAME if scope changes. |
| Fix | Success metric partially met; root cause identified and addressable | Product Leader decides · Product Manager + Tech Lead recommend | Scope a fix, re-measure within one PI, and re-run 6.3 before the next G6 review. |
| Sunset | Success metric missed with no credible fix path, or Sunset Criteria (1.4) triggered | Product Leader decides · Product Manager + BI Lead recommend | Retire gracefully per the Sunset Criteria in 1.4 — comms, data retention, decommission plan. |

Decision / Decision owner + date: [Scale to next PG · Fix and re-measure · Sunset] — [Name] — [Date]

| STAGE GATE G6 · ASSESS Confirms the Scale / Fix / Sunset decision (6.4) is made, evidenced by the KPIs and logged. Fix loops back to FRAME. |  |
| --- | --- |
| GATE OWNER (DECIDE) Product Leader | APPROVERS (AGREE) Product VP + Product AVP + BI Lead + Finance |
| REQUIRED INPUTS ASSESS sections 6.1 – 6.4 complete · 90-day post-launch eval ran · Scale / Fix / Sunset decision logged · KPIs reported to sponsor | DECISION TYPE Scale (next PG / cohort) · Fix and re-measure · Sunset (graceful retire) · Hold |

RAPID for this gate  →  R Recommend   A Agree   P Perform   I Input   D Decide

| Product VP |  | Product AVP | Product Leader | Product Manager | Product Designer |  | Content Designer | BI Lead | Tech Lead | Agile Coach |  | Research Lead | Legal | Compli- ance | Finance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAI |  | RAI | RAID | RPI | RI |  | RI | RAI | RI | RI |  | RI | RI | RI | RAI |  |
| ✓ | APPROVAL CHECKLIST — every box must be checked before this gate advances |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 1 All KPIs from Section 1.4 reported User, operational, business, and outcome metrics each have baseline · target · current, with BI Lead. No category skipped. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 2 Single success metric verdict documented Met / partial / missed with evidence. If missed, root cause analysis attached. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 3 OKR contribution quantified Stated contribution vs. actual. If the product didn’t move the OKR, sponsor reviews the funding decision. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 4 Drift monitoring run and reviewed Last 30 days of drift dashboard reviewed, with BI Lead. No silent quality degradation unreported. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 5 Feedback loop produced labeled data Customer complaints, edits, and corrections have been catalogued and routed back to next-cycle planning. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 6 Sunset trigger evaluated Sunset criteria from Section 1.4 checked against current state as part of 6.4. If triggered, sunset plan filed. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 7 Insights catalogued for reuse Three insights about customer archetype, problem, or solution are filed in the team research repo with tags for future Discovery. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 8 Scale / Fix / Sunset decision logged (6.4) Product Leader has signed off on Scale / Fix / Sunset and named the next-cycle owner if continuing. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 9 Post-launch retro held Team retro completed. Process improvements (PDLC, brief, ceremonies) routed to the product operations office. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | 10 Initiative set to Scale / Fix / Sunset in Jira Align · Inspect & Adapt + PI Retro held The 6.4 decision is recorded on the Initiative. The Engineering Inspect & Adapt and PI Retro ceremonies have reviewed the KPIs. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GATE OWNER SIGN-OFF Name: [name] Date: [date] |  |  |  |  |  | APPROVER SIGN-OFF Name: [name] Date: [date] |  |  |  |  | OUTCOME ☐ Scale — next PG / cohort ☐ Fix — re-measure, re-run 6.3 by [date] ☐ Sunset (graceful retire) · Hold |  |  |  |  |

RECONCILIATION CERTIFICATE · CANONICAL v2026-10-23 Cell-by-cell verification of this brief against the PDLC Playbook CANONICAL.

This certificate documents the October 18, 2026 reconciliation of the Master Product Brief against the PDLC Playbook CANONICAL v2026-10-23. The six-gate model, the Enterprise Product Operating Model components (key questions, DVQE), the Finance role and the Jira Align / Engineering ceremony lines were applied to every artifact in the release.

Scope of reconciliation

| Version reissued | v2026-10-23 CANONICAL |
| --- | --- |
| Previous version | v1.1 — 2026-09-02 |
| Reconciled by | PDLC App |
| Method | Programmatic cell-by-cell check of all 33 deliverable RAPID rows and 6 gates across every artifact in the PDLC Playbook CANONICAL. |

Sources compared

| RAPID FRAMEWORK | PDLC_RAPID_Framework_CANONICAL_v2026-10-23.pptx — 39 rows (33 deliverables + 6 gates), 13 roles |
| --- | --- |
| PRODUCT BRIEF (this document) | PDLC_Product_Brief_Template_CANONICAL and PDLC_Product_Brief_Harness_CANONICAL v2026-10-23 — 33 deliverables in FRAME → ASSESS order |
| HARNESS RUNBOOK + PROMPT BOOK | PDLC_Harness_Runbook_CANONICAL (Word and PowerPoint) and PDLC_Harness_Prompt_Book_CANONICAL v2026-10-23 |
| 3-STEP PROCESS | PDLC_6-Step_Process_CANONICAL_v2026-10-23.pptx — 6 steps, 6 gates, Enterprise Product Operating Model row |
| REFERENCE TABLE | PDLC_Playbook_QA_Report_CANONICAL_v2026-10-23.md — every mirror check and its result |

Findings

| Structural alignment | PASS — 6 steps (1 FRAME · 2 DISCOVER · 3 DESIGN · 4 READY · 5 LAUNCH · 6 ASSESS), 6 exit gates (G1–G6, one per step), 13 canonical roles, 5 Enterprise Product Operating Model questions. |
| --- | --- |
| Deliverable inventory | PASS — All 33 deliverables present (§1.1–§6.4, including §5.0 Legal & Compliance Review as parallel LAUNCH swimlane). |
| RAPID rows — deliverables | PASS — 33 of 33 rows match the RAPID Framework CANONICAL cell-for-cell (13 roles × 33 sections = 429 cells verified). |
| RAPID rows — gates | PASS — G1 to G6 approver rows match the RAPID Framework CANONICAL and every gate block. |
| Product Leader as sole D | PASS — verified on every deliverable and every gate. |
| Gate approver blocks | PASS — Owners, Agree signers, Required Inputs, and Decision Types match the RAPID one-page, Process, Runbook and harness. |
| §3.5 AI Evaluation trigger | PASS — retained; scoped to AI Risk Tier ≥ Assistive. |
| Version alignment statement | PASS — aligned to the PDLC 6-Step Process CANONICAL and RAPID Framework CANONICAL v2026-10-23. |

Attestation

This release adds the Enterprise Product Operating Model (five key questions, DVQE sections 1.6 and 2.7), the Finance role (Agree at G1 and G6; Input in FRAME, LAUNCH and ASSESS), Jira Align / Engineering ceremony lines at each step and gate, and removes process SLAs until after the pilot. The six-step, six-gate structure is unchanged.

The next reconciliation is triggered by any change to any PDLC Playbook document. Every change ships as a new PDLC_Playbook_CANONICAL_vDATE.zip with every file re-reconciled in the same pass.

Sign-off

| Reissue date | October 18, 2026 |
| --- | --- |
| Reconciled version | v2026-10-23 CANONICAL |
| Next required review | On any change to any PDLC Playbook CANONICAL file; otherwise no scheduled cadence. |
| Approver (Product Leader) | [ ] |
| Sign-off date | [ ] |

End of Master Product Brief.  Aligned to the PDLC 6-Step Process CANONICAL and the PDLC RAPID Framework CANONICAL v2026-10-23. Reconciled and reissued 10/18/26.

AI-Native PDLC

Master Product Brief and Stage Gates