## Slide 1
PDLC APP · PDLC PLAYBOOK · RAPID
RAPID Framework
Who does what for every brief section and stage gate
One letter per role per deliverable, so decisions never stall waiting for a consensus. The Product Leader decides every item and every gate; everyone else recommends, agrees, performs or inputs. All 39 tables are copied exactly from the Master Product Brief.
Version 2026-10-23
Notes: The RAPID one-pager: 13 roles across 33 brief sections and 6 gates, plus the gate decision rights.

## Slide 2
PDLC RAPID FRAMEWORK · CANONICAL
Who does what for every brief section and stage gate
PDLC RAPID Framework CANONICAL · v2026-10-23
2
R Recommend A Agree P Perform I Input D Decide -- not involved
Step | Brief section or gate | Product VP | Product AVP | Product Leader | Product Manager | Product Designer | Content Designer | BI Lead | Tech Lead | Agile Coach | Research Lead | Legal | Compliance | Finance
1 FRAME | 1.1 WHO — WHAT — WHY | RAI | RAI | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | RI
 | 1.2 Product Vision | RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RAPI | RI | RI | RI
 | 1.3 Business Case | RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RI | RI | RI | RI
 | 1.4 Measurement Plan | RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RI | RI | RI | RI | RI
 | 1.5 Stakeholder Map (RAPID) | RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RI | RI | RI | RI
 | 1.6 DVQE — Desirability, Viability, Quality & Executability | RAI | RAI | RAID | RPI | RI | RI | RI | PI | RI | RI | RI | RI | RI
 | Gate G1 · Problem Approved | RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RAPI | RI | RI | RAI
2 DISCOVER | 2.1 Press Release (PRFAQ) | RI | RAI | RAID | RI | RI | RI | RI | RI | RI | RAI | RI | RI | --
 | 2.2 Customer Quote & Getting Started | RAI | RAI | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | --
 | 2.3 External FAQ | RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RAI | RI | RI | --
 | 2.4 Internal FAQ — Required Fields | RAI | RAI | RAID | RPI | RI | RI | RI | RI | RI | RAI | RI | RI | --
 | 2.5 Customer Archetype | -- | -- | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | --
 | 2.6 Customer Journey | -- | -- | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | --
 | 2.7 DVQE — Desirability, Viability, Quality & Executability | RI | RI | RAID | RI | RI | RI | RPI | RPI | RI | RAPI | RI | RI | --
 | Gate G2 · PRFAQ Approved | RI | RI | RAID | RPI | RI | RI | RI | RI | RI | RAPI | RAI | RAI | --
3 DESIGN | 3.1 Insight Statements | -- | -- | RAID | RI | RI | RI | RI | RI | RI | RAPI | RI | RI | --
 | 3.2 Solution Intent and Validation | -- | -- | RAID | RPI | RI | RI | RI | RPI | RI | RAPI | RI | RI | --
 | 3.3 Capability Map | -- | -- | RAID | RPI | RI | RI | RI | RPI | RI | RAPI | RI | RI | --
 | 3.4 Boundaries & Constraints | -- | -- | RAID | RPI | RPI | RPI | RI | RPI | RI | RPI | RI | RI | --
 | 3.5 AI Evaluation (Conditional) | -- | -- | RAID | RPI | RPI | RPI | RI | RPI | RI | RPI | RI | RI | --
 | Gate G3 · Build Ready | -- | -- | RAID | RPI | RI | RI | RI | RAI | RAI | RAPI | RAI* | RAI* | --
4 READY | 4.1 Roadmap Definitions | -- | -- | RAID | RPI | RI | RI | RI | RI | RPI | RI | RI | RI | --
 | 4.2 Roadmap Template | -- | -- | RAID | RPI | RI | RI | RI | RI | RPI | RI | RI | RI | --
 | 4.3 Backlog Hierarchy | -- | -- | RAID | RPI | RI | RI | RI | RPI | RPI | RI | RI | RI | --
 | 4.4 Backlog Hygiene Standards | -- | -- | RAID | RPI | RI | RI | RI | RI | RPI | RI | RI | RI | --
 | 4.5 Handoff to Jira / ADO | -- | -- | RAID | RPI | RI | RI | RI | RPI | RPI | RI | RI | RI | --
 | Gate G4 · Product Approved | -- | -- | RAID | RPI | RI | RI | RI | RAI | RAI | RAI | RI | RI | --
5 LAUNCH | 5.0 Legal & Compliance Review | -- | -- | RAID | RPI | RI | RI | RI | RI | RPI | RAPI | RPI | RPI | RI
 | 5.1 Agile Delivery (2-week sprints) | -- | -- | RAID | RPI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI
 | 5.2 Test Plan + Accessibility | -- | -- | RAID | RI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI
 | 5.3 Go / No-Go Criteria | -- | -- | RAID | RPI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI
 | 5.4 Deploy + Rollback | -- | -- | RAID | RI | RI | RI | RI | RPI | RPI | RI | RI | RI | RI
 | 5.5 Day-1 Enablement | -- | -- | RAID | RPI | RI | RPI | RI | RI | RPI | RI | RI | RI | RI
 | Gate G5 · Ship Ready | -- | -- | RAID | RPI | RI | RI | RI | RAI | RAI | RI | RAI | RAI | --
6 ASSESS | 6.1 KPI Tracking — activate the measurement plan | RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RPI | RI | RI | RI | RI
 | 6.2 Drift, Feedback Loop & Data Flywheel | RAI | RAI | RAID | RI | RI | RI | RPI | RPI | RPI | RAPI | RI | RI | RI
 | 6.3 Post-Launch Evaluation (90-Day) | RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RPI | RPI | RI | RI | RI
 | 6.4 Scale / Fix / Sunset | RAI | RAI | RAID | RPI | RI | RI | RPI | RI | RPI | RI | RI | RI | RI
 | Gate G6 · Scale or Sunset | RAI | RAI | RAID | RPI | RI | RI | RAI | RI | RI | RI | RI | RI | RAI
Source: PDLC_Product_Brief_Template_CANONICAL_v2026-10-23, all 39 RAPID tables (33 sections + 6 gates), copied exactly. * Legal and Compliance agree at G3 only when the AI Risk Tier is Assistive or higher.

## Slide 3
PDLC RAPID FRAMEWORK · GATE DECISION RIGHTS
The Product Leader decides every gate
PDLC RAPID Framework CANONICAL · v2026-10-23
3
Decide is reserved for the Product Leader on every item and every gate. Agree is a required signature: withholding it blocks the decision. Everyone else recommends, performs or inputs.
G1 · Problem Approved
Exit of Step 1 · FRAME
Decide: Product Leader
Agree: Product VP + Product AVP + Finance + Research Lead
G2 · PRFAQ Approved
Exit of Step 2 · DISCOVER
Decide: Product Leader
Agree: Legal + Compliance + Research Lead
G3 · Build Ready
Exit of Step 3 · DESIGN
Decide: Product Leader
Agree: Research Lead + Tech Lead + Agile Coach (+ Legal + Compliance when AI Risk Tier ≥ Assistive)
G4 · Product Approved
Exit of Step 4 · READY
Decide: Product Leader
Agree: Tech Lead + Agile Coach + Research Lead
G5 · Ship Ready
Exit of Step 5 · LAUNCH
Decide: Product Leader
Agree: Tech Lead + Agile Coach + Legal + Compliance
G6 · Scale or Sunset
Exit of Step 6 · ASSESS
Decide: Product Leader
Agree: Product VP + Product AVP + BI Lead + Finance
* Legal and Compliance agree at G3 only when the AI Risk Tier is Assistive or higher.

## Slide 4
ONE DECIDER PER GATE
The Product Leader decides. Agreers sign. Everyone else recommends, performs or inputs — and nothing waits on a consensus.
Questions: pdlc.app/playbook